Item 7   Major Schemes - Business Case Progress Table

Status as at 24 September 2015

| Scheme | Options Assessment Report | Appraisal Specification Report | Programme Entry Business Case | Board consideration | Ready for Final Approval |
| --- | --- | --- | --- | --- | --- |
| Growth Deal 1 Schemes |  |
| Bridge Road, Exeter | Approved | Approved | July 2014 | Approved at Sept. 2014 LTB | December 2015 |
| Yeovil Western Corridor | Approved | Approved | April 2014 | Approved at July 2014 LTB | October 2015 |
| Torbay Western Corridor | Approved | Approved | April 2014 | Approved at July 2014 LTB | October 2015 (Phase 1) |
| Derriford/ William Prance Road | Approved | Approved | October 2014 | Approved at Dec. 2014 LTB | December 2015 |
| Marsh Barton station | Approved | Approved | May 2014 | Approved at July 2014 LTB | Approved at LTB on o 9/7/2015 |
| Edginswell Station | Approved | Approved | August 2015 | September 2015 |  |
| A382 widening Newton Abbot | Approved | 3rd Draft | Autumn 2015 | December 2015 |  |
| Torquay Gateway | Approved | Approved | October 2014 | Approved at Dec. 2014 LTB | October 2015 (Phase 1) |
| Growth Deal 2 Schemes |  |
| Tiverton Eastern Urban Extension | Approved | Approved | October 2014 | Approved at Dec. 2014 LTB |  |
| M5 Junction 25, Taunton | Approved | Approved | December 2015 | February 2016 |  |
| Forder Valley Link Road | 1st Draft | Approved | DfT retained scheme | September 2015 Oral report |  |
| Future Growth Deal Schemes |
| Tavistock Rail re-opening | Approved | Approved | Autumn 2016 | Winter 2016 |  |
| Toneway corridor, Taunton | September 2014 | January 2015 | February 2016 | Spring 2016 |  |
| Woolwell to the George | 2nd Draft | July 2015 | Winter 2015 | Spring 2016 | Spring 2018 |
| Walton & Ashcott Bypass | September 2014 | February 2015 | Autumn 2016 | Winter 2016 |  |