Item 7 Non - Major Schemes - Business Case Progress Table

Status as at 24 September 2015

| Scheme | Business Case submission | Board consideration | Ready for Final Approval |
| --- | --- | --- | --- |
| Growth Deal 1 15/16 starts |
| Derriford Hospital Transport Interchange | November 2014 | Approved at Dec. 2014 LTB | October 2015 |
| A39 Heywood Road junction, Bideford | November 2014 | Approved at Dec. 2014 LTB | Summer 2016 |
| Plymouth Northern Corridor junctions | November 2014 | Approved at Dec.2014 LTB | January 2016 |
| Huntworth roundabout, Bridgwater | November 2014 | Approved at Feb. 2015 LTB | Approved 22/09/15 |
| Taunton Railway Station | January 2015 | Approved at Feb. 2015 LTB | January 2016 (Phase 1) |
| A361 Portmore to Landkey, Barnstaple | January 2015 | Approved at Feb.2015 LTB | March 2016 |
| Torquay town centre access | February 2015 | Approved at April 2015 LTB | October 2015 |
| A38 Deep Lane junction, Sherford | March 2015 | Approved at April 2015 LTB | March 2016 |
| A379 Newcourt junction, Exeter | Autumn 2015 | December 2015 | March 2016 |
| Roundswell Phase 2 access, Barnstaple | Autumn 2015 | December 2015 | Spring 2016 |
| Growth Deal 1 16/17 starts |
| Plymouth Eastern Corridor Cycle Network | November 2015 | December 2015 |  |
| Plymouth Charles Cross and Exeter Road | November 2015 | December 2015 |  |